## Slide 1: ENTERPRISE SYSTEMS
Hadeel elgerbi

## Slide 2: objectives
ERP software installation
Implementation process
Pilot implementation
BING BANG IMPLENTATATION
Phased implementation
ERP implementation project risk
Steps to manage risk

## Slide 3: ERP software installation
ERP installing it is a major project.
It is difficult to reliably estimate durations of any ERP project.
Due to the need to balance realism with urgency schedules should be achievable.
The type of ERP system adopted will impact the need for changes.
Adoption of a single vendor package without modifications will reduce the need for customization.
Implementing the ERP system on time and on budget is important.

## Slide 4: ERP installation project manager
The element of ERP installation success or failure is the knowledge, skills, abilities of the project manager.
ERP installation project manager must understand both the business and the technology.
Critical challenge lies in implementing ERP systems which can be complex.
Project managers have to complete implementations on time within budget and meeting specifications.

## Slide 5: Implementation process
There are three broad approaches to an ERP implementation:
Pilot implementation.
Bing bang implementation.
Phased implementation.

## Slide 6: Pilot implementation
This approach starts with a small scale version applied to small division or with one specific module. Such as finance and accounting with the intent of seeing how that initial effort works before jumping to the rest of the organization.
The thought is to prioritize the functional areas and to bring into operation that area offering the greatest advantage first.
This requires an enormous amount of interface programming to preserve the data flows between the legacy system and the new module being implemented.

## Slide 7: BING BANG IMPLENTATATION
This requires simultaneous implementation of multiple of ERP packages at one time.
Why is it called big bang?
An organization prepares tests trains and everything else needed to get ready and then over a weekend or few days the data in the old system is migrated to the new one.
This is the most risky alternative . There will be always unexpected events.

## Slide 8: Phased implementation
This approach consists of designing developing , testing and installing different modules of ERP over time or rolled over different elements of the organization at different times.
A variant of big bang approach is to combine it with a phased approach. This entails a series of minibangs that affect a logical segment of the business.

## Slide 9: Implementation issues
ERP solutions ultimately help in ensuring that data is transparently available across the enterprise.
An ERP system optimizes the core process of an organization, accelerates transactions with its business workflow, and makes strategic management information available in a transparent form at all levels of company.
An ERP system guarantees strategic freedom in designing an organizations information management communication.

## Slide 10: Implementation issues
ERP system enables uniformity in storage and restricted exchange of business data between two physically divided application systems.
Ready to wear solutions for more than a few hundred business process such as modeling tools to optimize the process of an organization.
With business oriented functions an ERP solution opens up new opportunities for improving an organizations market and customer orientation.

## Slide 11: ERP implementation project risk
Managing risk on an ERP project is crucial to its success.
A risk is a potential failure point. In the form of untested technology, unproven implementation.
Project team members must rely on their experience and advice from others to find potential failure points or risks.
Track all the way through the entire project plan and look for areas of ambiguity.

## Slide 12: Steps to manage risk
We can broadly categorize steps to manage risk:
Find potential failure points or risks.
Analyze the potential failure points to determine the damage they might do.
Assess the probability of the failure occurring .
Based on the first three factors, prioritize the risks.
Mitigate the risks through whatever action is necessary.
Steps to manage risk.

## Slide 13: Post implementation issues
University of Oulu, Finland, Sweden 2021{Enterprise Resource Planning (ERP) systems influence organisational performance. and business strategies significantly. identifying, managing, and realising expected benefits of ERP is challenging.}

## Slide 14: Post implementation issues
new capabilities are introduced during post implementation, and new benefits appear. While it is important to understand how benefits from IS investments can be obtained, organisations often fail to realise them. As benefit realisation practices appear often insufficient even within the ERP implementation

## Slide 15: Post implementation issues
ERP systems are long-term strategic investments, which is why evaluations should be done over long time period.
The literature of ERP lifecycle models also acknowledges the long-term life span. divide the lifecycle into planning, implementation, stabilization and improvement (i.e., post-implementation).
organizations can have various challenges with benefits realization in post-implementation development of ERP systems, such as communication challenges, workarounds and the complexity of the system

## Slide 16: Issues with ERP post implementation
old business processes can be unfamiliar to the IT and to business managers responsible of ERP development projects, complicated further by unknown workarounds.
various development projects throughout the years can create variance to the business processes among subsidiaries.
subsidiaries might not be able to identify new ERP benefits on their own.
benefits vary between subsidiaries which complicates the ERP development projects.